# CONTRACT AGREEMENT

This contract agreement is signed on the date of ________ day of __________, ______

BETWEEN

ASER Construction PLC፡-,

Address: Bole sub city, Addis Ababa,

Telephone 251-(0)11-66-20-357,

Fax 251-(0)11-6189485 (Here-in after referred to a Sub-Contractor)

And

______________

Addis Ababa,

Sub City: ____________

Telephone: _____________

Fax: ___________________

WHEREAS, the Sub-Contractor agreed to _____________________________ for the Main contractor’s project located in __________________

ARTICLE ONE

SCOPE OF CONTRACT WORKS

- This contract Agreement covers; ___________________________________ for the Main contractor’s project located in, ___________________with a contract sum of Birr ____________________

ARTICLE TWO

CONTRACT PERIOD, COMMENCEMENT DATE AND PROGRAMME

  - Commencement date for __________________________________ shall be after the issue of the request by the Main contractor to the Sub-Contractor and the site has become fully ready. This commencement date shall be ______ days from _______________.

  - Time for completion of the work shall be _____________calendar days from commencement.

  - The Main contractor shall submit a work program/Schedule immediately after the signing the contract.

  - The Main contractors shall inform the Sub-Contractor and further requirement to his program ____day ahead.

  - The Sub-Contractor shall not be responsible for delay in execution of the work or supply of material that has happened due to uncontrolled events as specified under Article Eight.

  - The Main contractor shall update his work program from time to time if there is any deviation in the original program submitted to the Sub-Contractor.

  - The supply schedule shall have the following but not limited to

- The execution and supply duration,

- The time (specific date and hour) the authorized person will be available at the site,

2.8   The Defects Liability Period is 365 calendar days. However, the Sub-Contractor shall not be liable for defects other than due to quality and workmanship of the Asphalt work. Besides, the Sub-Contractor shall not be liable for defects due to Wear and Tear.

ARTICLE THREE

RATE, CONTRACT PRICE AND PAYMENT

  - The estimated contract price shall be based on ___________________________________________.

  - The Sub-Contractor has agreed to ______________________ with the rates mentioned in the Proforma Invoice.

  - The executed work shall be measured _____________.

  - The Contract unit rate shall stay fixed for duration of _____ days from signing of this agreement. After __ calendar days price escalation of __________ shall be considered by direct cost difference method, if any.

  - It is the responsibility of the Main contractor to assign and present authorized persons at the Asphalt plant for signing and assuring the quantity before leaving the Asphalt concrete from the plant.

  - The Main contractor’s authorized person shall be available at site exactly at the agreed time otherwise; wastage due to the delay of the Main contractor’s authorized Persons by more than ______ minute shall be covered by the Main contractor.

  - The Sub-Contractor and the Main contractor will sign another agreement with updated unit     rate and duration for the period of supply beyond validity duration of the contract.

  - The Bill of Quantity attached with this agreement and the supply schedule will be submitted by the Main contractor will be part of this agreement.

ARTICLE FOUR

QUALITY OF SUPPLY OF MATERIALS

  - The Sub-Contractor has agreed to undertake the responsibilities to supply the quality materials as per the standards and execute ___________ _____________________ _______________________________________. The Main Contractor shall check the quality of __________ at any time at the Asphalt plant of the Sub-Contractor.

  - AACRA standard technical specification shall be kept by the Sub-Contractor as a referred especially for Asphalt work.

  - The Main contractor shall take the responsibility for the timely delivery of the required quantity of _________________ and placing at the required place in a timely manner.

  - The main Contractor shall make ready the site within ______ days of Signing of this agreement.

  - Cleaning of the obstruction and site hand-over for the Sub-Contractor shall be the responsibility of the Main contractor. And also, the Main contractor shall provide access and passing permit as required to the Sub-Contractor machineries.

  - The Main contractor shall be in responsibility of and at his own cost to remedy the defects of asphalt pavement which is raised by earthwork, sub base and base course operations.

ARTICLE FIVE

APPOINTMENT OF REPRESENTATIVE

  - The Main contractor shall appoint professionally competent representative with full power of representation to communicate in all pertinent matter/issues with the Sub-Contractor.

ARTICLE SIX

DISPUTE SETTLEMENT

  - The parties shall make every effort to resolve amicably by direct, formal and/or informal negotiations any disagreement or disputes arising out between the parties under or in connection with this Contract.

  - If all negotiation shall fail, any dispute arising out of or in connection with the Contract shall finally be settled by arbitration. The place of arbitration shall be in Addis Ababa and Arbitration shall be conducted in accordance with the rules and procedure of Addis Ababa Chamber of Commerce. The verdict of the arbitrators shall be final and binding upon both parties.

ARTICLE SEVEN

TERMINATION

  - The agreement shall be terminated on the accomplishment of the obligations of both parties.

  - The agreement may be terminated by the mutual understanding of both parties.

  - This agreement shall be terminated if one of the parties fails to discharge its obligation in accordance with the agreement.

  - This agreement may be terminated by either Party by giving notice of 10 calendar days in writing explaining the cause of its termination.

ARTICLE EIGHT

FORCE MAJEURE

8.1 If there exists a force majeure situation such as major accidental breakdown of the Asphalt plant or shortage of fuel in the country or failure of electricity service or government security traffic blockage or labor dispute, strike or nationalization or act of God (including fire, flood, earthquake, storm or other natural disaster situations described under the Ethiopian Civil Code, the party with such situation shall notify the other party in written form and such situation shall not be considered as violation or failure to comply with of the terms or a material breach of this agreement.

ARTICLE NINE

EFFECTIVENESS OF THE CONTRACT

This contract agreement comes into effect whereof; the said parties to the Contract Agreement have caused their respective common seal to be hereupon affixed on the day and year first above written.

On behalf of the SUB-CONTRACTOR 		On behalf of the MAIN CONTRACTOR

Name: _________________________                              Name: ________________________

Position: _______________________                              Position: ______________________

Signature: ______________________                             Signature: ______________________

Date: _________________________                             Date: _________________________

Witnesses

Name: _______________________________              Name: ___________________________

Signature: ____________________________              Signature: ________________________

Date: ________________________________              Date: ____________________________