| Issue History |  |  |  |
| --- | --- | --- | --- |
| Issue No. | Description of Change | Originator | Effective Date |
| 1 | Initial Release | Task Force | 01 May 2019 |

| REFERENCE DOCUMENTS |  |
| --- | --- |
| Document Number | Document Title |
| ES-ISO 9001:2015 | Quality Management System-Requirements |
| ES-ISO 9000:2005 | Quality Management system fundamental and vocabulary |
| EX-OM/EGD/001-014 | General & Specific condition of contract |

| CONTENTS | Page No. |  | For Document Control Use Only |
| --- | --- | --- | --- |
| 1. Purpose | 1 |  |  |
| 2. Scope | 1 |  |  |
| 3. Process Owner | 1 |  |  |
| 4. Definitions and Abbreviations | 2 |  |  |
| 5. Procedure | 2 |  |  |
| 6.Recored | 6 |  |  |
| 7.Related documents | 7 |  |  |

- Purpose

The purpose is to handle all bidding process taken place in ASER Construction PLC.

- Scope

This procedure applies to all Road, Building, water works and other works of ASER Construction PLC.

- Process owner

Engineering Department

- Definitions & Abbreviations

  - Definition

For the purpose of this document in addition to the definition. Given in ES-ISO 9000:2015 the following definitions apply

    - Engineering department: A section by which core activities of the company is done

    - Award: something given for achievement

    - Site visit: survey of proposed working place.

    - Letter of acceptance: a written/Verbal indication from the client that awards the winner of the project agrees to offer.

    - Signing of contract agreement: taking a contract & agreed to the client to work on the specified condition on the agreement.

    - Bid bond: an insurance policy held by the client to protect bid loss

  - Abbreviations

- FLW : flow chart

- FPPPA : Federal Public  Procurement and Property Administration Agency

- ASER: ASER Construction PLC

- OP: Operation procedure

- EGD: Engineering department

- CPO: casher payment order

- DGM: Deputy General Manager

- GM: General Manager

5. Procedure

5.1 Flow Chart

| Input | Process | Out put | Responsibility |
| --- | --- | --- | --- |
| 1.Lounched News 2.Company annual plan & upgradinig need 3.Collected bid data 4.Selected bid 5.Prepared doucument 6.Collected data 7.Bid Document 8.Collected data 9.Prepared document 10.Approved document 11.Binded documents 12.Submited document 13.submited document 14.Award 15.Leter of acceptance | Purchasing bid document. Selecting appropriate bid Reject Collecting bidding data Review newspaper, Web site & other sources Document Prepare bid checklist A 1 2. 3. Unfit Fit 4. 5. Technical and financial document Preparation Site visiting Document Approving A Decision Make based on point Reject A 6. Unfit Fit 7. 8. 9. With Correction Accepted Submitting document Decision by external body Bid bond /CPO with drawls Receiving Letter of acceptance Signing of contract document Binding and sticking with wax Participating on the bid process 10. 11. 12. 13. . Fail Award 14. 15. | 1.Reviewing availability of bid 2. Collected Bid Data 3.Selected Bid 4.Bid Document 5. Information of Capability 6. Collected Data. 7. Collected Data. 8.Prepared Document 9.Approved Document 10.Binded Document 11.Submmited Document 12.Informationabout Bidding Process 13. a. Award b. Fail 14. A. Letter Of Acceptance B. With Drawl Bid Bond/CPO 15.Signed Document | 1. Engineering Dept. Staffs 2. Engineering Dept. Staffs 3. Engineering Dept. Staffs/DGM 4. Engineering Dept. Staffs Submitting document 5. Engineering Dept. Staffs 6. Engineering Dept. Staffs 7. Engineering Dept. Staffs representative 8. Engineering Dept. Staffs 9. GM/DGM 10. Engineering Dept. Staffs 11. Engineering Dept. Staffs 12. Engineering Dept. Staffs 13. Engineering Dept. Staffs 14. Engineering Dept. Staffs 15. GM/DGM |

5.2 Description of the process steps

| FLW | Description |
| --- | --- |
| 1 | The Engineering dept. staffs check/review the tender availability daily from newspaper, web site & other sources. |
| 2 | The Engineering dept. staffs Collect bid information from newspaper, invitation letter or any other sources to address the existing annual company plan. |
| 3 | The collected bid information be screen out with regard to the company grade level, types of construction, site location & internal or external factors that affect the company annual plan. |
| 4 | After selecting the appropriate bid the dept. representative purchase the bid document. |
| 5 | Based on the criteria set on the technical evaluation grade done on the checklist capability will be estimate |
| 6 | The Engineering dept. staffs report the estimated grade and GM/DGM decides to do when it fit and reject if the criteria unfit |
| 7 | The dept. representative visits the construction site before preparing the bid document to gather information about local materials, available labors and other requirements as needed. |
| 8 | Once decides to participate on the bid, the Engineering department prepare financial document based on market value, local material & labor assessment & then prepare technical document depend on owned or rental machineries, equipment, vehicles& professional employees. |
| 9 | The /GM/DGM reviews the drafted Technical & financial proposal for approval. Two decisions are feasible here. - Approves the Technical & financial Proposal if it meet an acceptable quality standard - If not, the department head directs to the representatives with correction to improve or to refine the document provided. |
| 10 | The approved documents, Technical and Financial proposals are bind and sealed with wax |
| 11 | The final bind and sealed documents are submitted to the Client on or before the deadline. The submission procedure follows the bidding instruction of the Client. |
| 12 | At the biding date the contractor/representative/ will be participate on the Bidding process and respond to any questions which rose by both the client & the bidders. |
| 13 | The representatives are following two decisions soon the bid closing day that declared by external bodies/clients. The probable decisions are - award b. reject |
| 14 | If the construction awarded the contractor receives a letter of acceptance from the client. If not the contractor/his representatives will with draw cpo/bid bond. |
| 15 | On the basis of the contract award or negotiation the contractor will sign an agreement with the client. |

6.Records

- Collected bid data

- Purchased bid document

- Approved technical & financial document

- List of Documents, Forms and Documents of client

- Letter of acceptance

- Contract agreement with detail drawings

- Related Documents

| Document No. | Document Title |
| --- | --- |
| OF/EGD/002 | Contractual Matters Report |
| OF/EGD/003 | Tender Status Follow Up |
| OF/EGD/006 | Bid Security Collection Follow up |
| OF/EGD/012 | Causes of Claim Follow-up |
| OF/EGD/013 | Site correspondence Follow-up |
| OF/EGD/014 | Unqualified Bid Purchased |
| OF/EGD/015 | Technical Bid Opening |
| OF/EGD/016 | Financial Bid Opening |